TASK 2: AGILE PLANNING AND DEVOPS WORKFLOW

# 1. Task 2 Purpose

Task 2 converts the approved MVP scope from Task 1 into an Agile development plan. The project work is divided into user stories, acceptance criteria, backlog items, sprint activities and a Kanban flow. A Definition of Done is established so that each task has a clear completion standard. The DevOps lifecycle shows how development progresses from planning and coding through build, testing, containerization, deployment and operations.

# 2. User Stories and Acceptance Criteria

| ID | Feature | User Story | Acceptance Criteria |
| --- | --- | --- | --- |
| US01 | Create Event | As an event organizer, I want to add event details so that events can be tracked for sponsorship activities. | Event name and date are mandatory; valid event details are stored. |
| US02 | Create Sponsor | As a sponsorship coordinator, I want to add sponsor details so that sponsor information is maintained centrally. | Sponsor name is mandatory; valid sponsor details are stored. |
| US03 | Create Sponsorship Record | As a sponsorship coordinator, I want to associate a sponsor with an event so that the sponsorship can be tracked. | An existing event and sponsor can be selected and the record is created. |
| US04 | Record Sponsorship Amount | As a sponsorship coordinator, I want to record the sponsorship amount so that the financial value is available. | A valid numeric amount is stored against the sponsorship. |
| US05 | Track Sponsorship Status | As an event manager, I want to track sponsorship status so that I know its current progress. | Status can be selected, updated and displayed. |
| US06 | Track Payment Status | As an event manager, I want to track payment status so that pending or completed payments can be identified. | Payment status can be stored, updated and displayed. |
| US07 | Update Sponsorship | As a sponsorship coordinator, I want to update sponsorship information so that changes are reflected. | An existing sponsorship can be edited and saved. |
| US08 | Search Events | As an event manager, I want to search events so that I can quickly locate an event. | Matching event records are returned; no-result searches are handled. |
| US09 | Search Sponsors | As an event manager, I want to search sponsors so that I can quickly locate sponsor records. | Matching sponsor records are returned; no-result searches are handled. |
| US10 | Dashboard Summary | As an event manager, I want summary indicators so that I can understand the sponsorship situation quickly. | Total events, sponsors, sponsorship amount and pending/exception count are shown. |
| US11 | Sponsorship List | As a user, I want to view sponsorship records in a structured list so that I can review them efficiently. | Records show key event, sponsor, amount and status information. |
| US12 | Status Drill-down | As an event manager, I want to open a sponsorship record so that I can view detailed status. | Event, sponsor, amount, sponsorship status and payment status are displayed. |
| US13 | Exception View | As an event manager, I want to see pending or overdue sponsorships so that records requiring attention are easy to identify. | Pending/overdue records are clearly listed or highlighted. |
| US14 | Input Validation | As a user, I want invalid or incomplete input rejected so that incorrect records are not stored. | Mandatory fields and invalid input are validated with feedback. |
| US15 | Application Health Check | As an administrator, I want to check application health so that I can verify availability. | A health/status check returns a successful response when operational. |

# 3. Product Backlog

| ID | Backlog Item | Priority | Story | Sprint | Status |
| --- | --- | --- | --- | --- | --- |
| PB01 | Create Event | High | US01 | Sprint 1 | To Do |
| PB02 | Create Sponsor | High | US02 | Sprint 1 | To Do |
| PB03 | Create Sponsorship Record | High | US03 | Sprint 1 | To Do |
| PB04 | Record Sponsorship Amount | High | US04 | Sprint 1 | To Do |
| PB05 | Track Sponsorship Status | High | US05 | Sprint 1 | To Do |
| PB06 | Track Payment Status | High | US06 | Sprint 1 | To Do |
| PB07 | Update Sponsorship | High | US07 | Sprint 1 | To Do |
| PB08 | Search Events | Medium | US08 | Sprint 2 | To Do |
| PB09 | Search Sponsors | Medium | US09 | Sprint 2 | To Do |
| PB10 | Dashboard Summary | High | US10 | Sprint 2 | To Do |
| PB11 | Sponsorship List | High | US11 | Sprint 2 | To Do |
| PB12 | Status Drill-down | High | US12 | Sprint 2 | To Do |
| PB13 | Exception View | High | US13 | Sprint 2 | To Do |
| PB14 | Input Validation | High | US14 | Sprint 2 | To Do |
| PB15 | Application Health Check | Medium | US15 | Sprint 2 | To Do |

# 4. 15-Task Sprint Plan

| Task | Work Item | Sprint | Planned Activity |
| --- | --- | --- | --- |
| 1 | Create Event | Sprint 1 | Set up event entry and persistence |
| 2 | Create Sponsor | Sprint 1 | Set up sponsor entry and persistence |
| 3 | Create Sponsorship Record | Sprint 1 | Connect event and sponsor |
| 4 | Record Sponsorship Amount | Sprint 1 | Store sponsorship amount |
| 5 | Track Sponsorship Status | Sprint 1 | Implement status management |
| 6 | Track Payment Status | Sprint 1 | Implement payment status |
| 7 | Update Sponsorship | Sprint 1 | Allow existing records to be updated |
| 8 | Search Events | Sprint 2 | Implement event search |
| 9 | Search Sponsors | Sprint 2 | Implement sponsor search |
| 10 | Dashboard Summary | Sprint 2 | Implement summary indicators |
| 11 | Sponsorship List | Sprint 2 | Display sponsorship records |
| 12 | Status Drill-down | Sprint 2 | Display detailed sponsorship status |
| 13 | Exception View | Sprint 2 | Display pending/overdue records |
| 14 | Input Validation | Sprint 2 | Validate required and invalid input |
| 15 | Application Health Check | Sprint 2 | Verify application availability |

# 5. Kanban / Task Board

Work items move through the following board as development progresses.

| Board Column | Meaning | Example |
| --- | --- | --- |
| BACKLOG | Approved but not started | All unstarted MVP tasks |
| TO DO | Selected for current work | Tasks ready for implementation |
| IN PROGRESS | Currently being implemented | Active development tasks |
| CODE REVIEW | Implementation completed | Changes awaiting review |
| TESTING | Feature under verification | Functional and automated tests |
| DONE | Meets Definition of Done | Accepted and completed work |

# 6. Definition of Done

The required functionality is implemented according to its acceptance criteria.

The code follows the agreed project structure and naming conventions.

Required input validation is implemented.

The application compiles and builds successfully using Maven.

The implemented feature is functionally tested.

No known critical defect remains for the completed task.

Changes are committed to Git using a meaningful commit message.

Relevant documentation is updated where required.

The feature works with the current MVP without breaking existing functionality.

For CI/CD stages, the change passes applicable automated build and test checks.

# 7. DevOps Lifecycle

## 7.1 DevOps Workflow and Tools

| Stage | Activity | Tool / Technology |
| --- | --- | --- |
| Plan | Define user stories, backlog and sprint work | GitHub Issues / Kanban |
| Code | Develop application features | Java / Spring Boot / Git |
| Build | Compile and package the application | Maven |
| Test | Run automated user-journey tests | Selenium |
| Continuous Integration | Automatically build and test changes | Jenkins |
| Containerize | Build a deployable application image | Docker |
| Release | Version and publish the image | Docker Registry |
| Deploy | Run the application in the target environment | Docker / Nginx |
| Configure | Prepare and maintain the target environment | Ansible |
| Operate / Monitor | Check availability and recover when needed | Health Check / Rollback |

## 7.2 DevOps Lifecycle Diagram

# 8. Task 2 Conclusion

Task 2 converts the approved MVP scope into an actionable Agile and DevOps plan. Each MVP function has been represented as a user story with acceptance criteria, organized into a product backlog and two implementation sprints. The Kanban flow and Definition of Done provide a consistent method for tracking and completing work, while the DevOps lifecycle defines the progression from development through automated testing, containerization, deployment and operations.