Containerized Event Sponsorship Tracker

- Problem Statement

Event sponsorship information is often managed using spreadsheets, emails, documents or separate records. As the number of events and sponsors increases, it becomes difficult to maintain accurate information about sponsors, sponsorship amounts, payment status and pending actions. Manual tracking can also make it difficult to search for records, identify overdue or pending sponsorships and obtain a quick overview of the overall sponsorship situation.

The Containerized Event Sponsorship Tracker is proposed as a web-based application that provides a centralized platform for recording and managing event sponsorship information. The system will allow users to enter event and sponsor details, create sponsorship records, search records, monitor sponsorship and payment status, view summary indicators and identify pending or exceptional records.

As a DevOps project, the application will subsequently be developed and managed using Git and GitHub, automatically built and tested using Jenkins and Selenium, containerized using Docker and configured and deployed using automation tools.

- Target Users

| Target User | Requirement / Role |
| --- | --- |
| Event Organizer | Creates and manages events and monitors overall sponsorship progress. |
| Sponsorship Coordinator | Maintains sponsor details and sponsorship records. |
| Event Manager | Monitors sponsorship status, payments, and pending actions. |
| System Administrator | Maintains the application and its deployment environment. |

- Existing Pain Points

- Sponsorship information may be scattered across multiple spreadsheets or files.

- Finding a particular sponsor, event, or sponsorship record can take time.

- Sponsorship and payment status may not be updated consistently.

- Pending or overdue sponsorships can be overlooked.

- There may be no centralized summary of total sponsorship activity.

- Manual tracking makes it difficult to identify records that require attention.

- Multiple copies of records can lead to inconsistent or outdated information.

- Generating an overall view of sponsorship progress may require manual work.

- Stakeholders

| Stakeholder | Interest / Responsibility |
| --- | --- |
| Event Organizers | Use the system to manage event and sponsorship information. |
| Sponsorship Team | Enter, update, and monitor sponsor and sponsorship records. |
| Event Managers | Monitor sponsorship progress and pending or exceptional cases. |
| System Administrator | Maintains the application and deployment environment. |
| Development / DevOps Team | Develops the application and automates its build, test, and deployment lifecycle. |
| Project Evaluator | Reviews the application, documentation, and DevOps implementation. |

- Project Objectives

- Create a centralized system for managing event sponsorship information.

- Allow users to record event, sponsor, and sponsorship details.

- Track sponsorship amounts, sponsorship status, and payment status.

- Provide a searchable dashboard for quick access to records.

- Display key summary indicators such as total events, sponsors, sponsorship amount, and pending records.

- Provide detailed status drill-down for individual sponsorships.

- Identify pending, overdue, or otherwise exceptional sponsorship records.

- Provide a structured application that can be built, tested, containerized, and deployed using DevOps tools.

- Demonstrate an end-to-end DevOps lifecycle from source control to deployment and operational validation.

- Project Constraints

- The project is an academic MVP and must remain manageable within the available development time.

- Only essential event sponsorship management functionality will be included in the initial release.

- The MVP will use a single relational database.

- The system will initially be designed for local development and controlled deployment environments.

- Advanced enterprise features such as complex role-based access control are outside the initial scope.

- Online payment processing, SMS/WhatsApp notifications, and external payment verification are not required for the MVP.

- The application will initially focus on core sponsorship tracking rather than advanced analytics or prediction.

- 15-Task MVP Scope

| No. | MVP Task | Expected Outcome |
| --- | --- | --- |
| 1 | Create Event | Allow the user to enter and store event details. |
| 2 | Create Sponsor | Allow the user to enter and store sponsor details. |
| 3 | Create Sponsorship Record | Associate a sponsor with an event. |
| 4 | Record Sponsorship Amount | Store the monetary value of a sponsorship. |
| 5 | Track Sponsorship Status | Maintain the current sponsorship status. |
| 6 | Track Payment Status | Maintain payment progress for a sponsorship. |
| 7 | Update Sponsorship | Allow existing sponsorship information to be updated. |
| 8 | Search Events | Search and locate event records. |
| 9 | Search Sponsors | Search and locate sponsor records. |
| 10 | Dashboard Summary | Display key sponsorship summary indicators. |
| 11 | Sponsorship List | Display sponsorship records in a structured list. |
| 12 | Status Drill-down | View detailed information for an individual sponsorship. |
| 13 | Exception View | Identify pending or overdue sponsorship records. |
| 14 | Input Validation | Validate mandatory fields and invalid input. |
| 15 | Application Health Check | Provide a mechanism to verify application availability. |

- Task 1 Conclusion

The Task 1 analysis establishes the need for a centralized Event Sponsorship Tracker and defines its users, stakeholders, objectives, constraints and controlled MVP scope. The defined scope is intentionally small enough for implementation while providing sufficient functionality for the later Git, Jenkins, Selenium, Docker, deployment and configuration-management activities of the DevOps project.